# Orka Run SEO keyword research: step by step

India, English. 21 October 2026. Each row: what we did, how, the outcome, and the files it produced. Keep this document in the same folder as the files folder so the links open.

| # | Step | What we did | How we did it | Outcome | Files created |
| --- | --- | --- | --- | --- | --- |
| 1 | Scope the research | Agreed the plan, market and product before collecting anything. | Used your 12-phase plan. Market: India, English. Product: running and marathon training plans. Free sources first, OpenSEO later. Set up the research repo. | Research brief, scoring approach and a shared repo. | README.md |
| 2 | First keyword pool | Collected raw search phrases from the market. | Wrote 40 seed phrases myself, then ran Google Autocomplete (India, English) on each seed and with a-z added, using a script. Cleaned junk and grouped by rules. | 6,199 phrases, 6,013 after cleaning, in 12 rough clusters. Autocomplete shows what people type, not how often. | autocomplete_raw.csv kw_clean.csv ac.py cluster.py |
| 3 | Demand and competition check | Found out how much demand exists and who ranks. | Google Trends failed (rate limits), so I used OpenSEO for India volumes on 134 keywords and read the top 10 results for about 40 queries. | Marathon training plan is 18,100 searches a month. India race searches are large (up to 9,900). AI coach and HRV terms are tiny. | openseo_keyword_metrics_IN.csv openseo_findings.md |
| 4 | First scoring and plan | Grouped keywords, scored them and mapped them to pages. | 21 clusters rated 1-5 on six criteria, tested under four weightings. Built the competitor list, URL map, roadmap and measurement plan. Published a Doc and a Sheet. | First priorities: India race pages and the marathon plan. Later corrected in steps 5-8. | keyword_clusters_scored.csv competitor_database.csv keyword_to_url_map.csv content_roadmap.csv measurement_framework.csv score.py tables.py |
| 5 | Challenge and re-seed | Removed my own bias from the seed list. | You pointed out the seeds came from me. I rebuilt 85 seeds from competitor plan structures (Hal Higdon, Runna, Nike, Strava, Mottiv and others), re-ran Autocomplete, then checked volumes for about 590 keywords. Set the rule: a page needs a 1,000+ searches a month pool. | Only 27% overlap with the first pool. Plan variants (week lengths, levels, odd distances) are 10-40 searches a month. Race keywords reclassified as adjacent to a plan product. | autocomplete_raw_v2.csv new_keywords_v2_only.csv openseo_reseed_metrics_IN.csv reseed_v2_findings.md keyword_clusters_scored_v2.csv ac2.py compare_seeds.py score_v2.py |
| 6 | OpenSEO-led discovery | Let competitors and search results reveal the keywords. | 19 seeds (7 plan, 6 coach, 6 app; couch to 5k removed). OpenSEO expansion, competitor discovery from India search results, then ranked keywords for 16 competitor domains. Merged everything and grouped by volume pool. | 3,241 keywords merged; 126 relevant pools at 1,000+ searches. Coach searches (590) fall under the rule; app searches pass. | openseo_master_candidates.csv pools_1000plus.csv merge_openseo.py pick_candidates.py |
| 7 | Reality checks | Tested whether Orka can actually win and when to publish. | Pulled 12 months of volume trends, backlink counts for 8 domains, read about 55 results pages, fetched 3 top pages, and ran a gap filter (2+ competitors, positions 4-20). | Marathon searches peak Dec-Mar, so publish before December. Orka has 29 referring domains vs 2,300-3,800 for competitors. Top pages are miles-only with no India or heat content. 54 gap keywords. | final_findings.md keyword_gap_2plus_competitors.csv |
| 8 | Final scoring and selection | Chose what to build and in what order. | Rescored 23 clusters with the 1,000 gate and four weightings; lowered ranking chance after the backlink check. Kept race pages as an adjacent test because they are event-information searches. Rebuilt the URL map and roadmap. | Build first: marathon plan page, then half marathon plan page. Next: 10K, 5K, couch to 5K, three guides, zone 2, running apps. Race pages as a test. | keyword_clusters_scored_v3.csv keyword_to_url_map_v2.csv content_roadmap_v2.csv score_v3.py tables_v2.py |

## Final keywords to target

Each primary keyword sits in a volume pool, so its supporting phrases share that volume. Everything here is a hypothesis until Search Console shows real impressions after launch.

| Page | Primary keyword | Searches / month (India) | When |
| --- | --- | --- | --- |
| Marathon plan | training schedule for marathon | 18,100 | First, live before December |
| Half marathon plan | half marathon training plan | 1,600 | First |
| 10K plan | 10k training plan | 1,900 | Next |
| 5K plan | 5k training plan | 1,000 | Next |
| Couch to 5K plan | couch to 5k training plans | 1,300 | Next |
| Guide: run faster | how to run faster | 5,400 | Next |
| Guide: endurance | how to build running endurance | 3,600 | Next |
| Guide: tempo and intervals | tempo run | 1,900 | Next |
| Zone 2 tool and guide | zone 2 running | 1,300 | Next |
| Running apps roundup (India) | running app | 4,400 | Next |
| Race pages (adjacent test) | bengaluru marathon, delhi half marathon, pune marathon | 8,100 / 9,900 / 8,100 | After plan pages; test with 1-2 pages |

## Limits

Scores are my judgment from about 55 search results pages. Google Trends was not used. Coach (590) and AI coach (10) terms fall under the 1,000 rule and get a mention inside other pages, not their own pages.

## Other versions

Full report (Google Doc): claude.ai/code/artifact/153f95c1-8e5b-44ac-abf0-c3f205838be7

Working sheet (Google Sheet): docs.google.com/spreadsheets/d/1DlQ7wUDqV7gWbEJhVskowg3ZPWUZPnf-a7AkEmZbIEg

Repository: github.com/sharwan-spurfit/orka-seo-research